**Planning**

1. **Done this sprint(5):**

* Authentication and authorization on both frontend and backend
* Added protected routes on the frontend that restrict the access of the user based on their privileges
* Added basic profile page, which appears when the user is logged in only
* Added Signup and Login forms
* Searching for product now loads a photo apart from the product info
* Added some more unit tests on the backend.

1. **To be done next sprint(6):**

* Product purchase option
* Finish profile page
* Add upload product feature
* Make user able to choose between Developer and Customer profile
* Statistics
* Purchase history in the profile page
* Submitting a review for a given product
* Updating review for a given product
* Updating product description

1. **Done(end of sprint 6)**

* Product purchase option
* Finish profile page
* Add upload product feature
* Statistics
* Purchase history in the profile page
* Submitting a review for a given product
* Updating review for a given product
* Updating product description

1. **Left**

* Make user able to choose between Developer and Customer profile

*Note: All customers can upload products instead but only admins can delete products of others.*