|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **As a:** | **I want:** | **So that:** | **Priority (MoSCoW)** | **Sprint** | **Status** | **Time estimation** |
| Customer | My login to be remembered | I don’t have to log in every time | Should | 2 | Done | 1 day |
| Customer | Purchase products with only a few clicks | I can shop more quickly. | Could | 5 | Done | 2 days |
| Customer | Password recovery | In case I forget my password | Could | 2 | To be started | 1 day |
| Customer | Product recommendations | I can choose products easily | Could | 4 | To be started | 3 days |
| Customer | To access my purchase history | I can see how much money I’ve spent | Must | 4 | Done | 2-3 hours |
| Customer | To be able to refund a product | I don’t spend money on products I won’t use | Should | 3 | To be started | 2-3 hours |
| Customer | To have filtered search options | I can categorize my search | Must | 3 | Done | 1 day |
| Customer | To give feedback on a product | It can be improved | Must | 5 | Done | 2-3 hour |
| Customer | To write review for a product | I can express my opinion | Must | 2 | Done | 1 hour |
| Developer user | To receive information about the customer base | I know my target audience better | Could | 5 | To be started | 1 day |
| Developer user | To receive user feedback | I can improve the product quality | Could | 3 | Done | 2 days |
| Developer user | To be able to upload updates on my products | I can provide the best possible experience for users | Could | 5 | Done | 1 hour |